UTTAR DINAJPUR ZILLA PARISHAD
KARNAJORA, RAIGANJ
	Memo No:2295   /UDZP                                                   Dated: 21/08/2008


Notice inviting expression of interest for preparation of Detail project Report (DPR) in respect of roads about 40 Km. under RIDF-XIV in Uttar Dinajpur District from competent consultancy having  integrate multidisciplinary team of key personnel for preparing such project report of roads.


Details are available in the above office during office hours of any working day upto 01.09.2008. 
The detail are also available
http://www.wbprd.nic.in  under e-procurement
Additional Executive Officer








Uttar Dinajpur Zilla Parishad 

UTTAR DINAJPUR ZILLA PARISHAD

KARNAJORA, RAIGANJ
	Memo No: 2295      /UDZP                                                   Dated: 21 /08/2008


Expression of interest for selection of consultant for roads under RIDF- XIV.


Notice inviting expression of interest for preparation of Detailed Project Report (DPR) for proposed roads under RIDF XIV for about….km in the District of Uttar Dinajpur from qualified, competent, resourceful firms having integrated multidisciplinary team of key personnel for preparing such project report of roads covering with the following.

a) General profile of the firm.

b) Experience of working in similar project .

c) Detail of works in hand.

d) Summary of permanent and professional employees.

e) Experience of work in similar geographical area.

The intending consultants shall have to purchase tender document on payment of Rs. 1000/- in cash. He is also to submit BD/DCR of Rs. 20,000/- as earnest in favour of Additional Executive Officer, Uttar Dinajpur Zilla Parishadpayable at SBI Karnajora. The consultant shall have to quote rate @ …… per km of roads for preparation of DPR including topographic survey (preparation of plan, Profile long and cross section, soil survey traffic survey CD works etc.

 Last Date of Application

02.09.2008  upto 3.00 pm
Last Date of Purchase


03.09.2008  upto 3.00 pm
Last Date of Dropping Tender
05.09.2008  upto 3.00 pm
Time for Completion of DPR           30 Days
Additional Executive Officer








Uttar Dinajpur Zilla Parishad 
SCOPE OF WORK
2.
Scope of Services

The Consultant will prepare Detailed Project Reports (DPRs). The consultant shall only be engaged in respect of the subproject proposals, which have been identified by the Additional Executive officer of the concerned districts following the procedures as per RIDF guidelines. The activity will include but not limited to the following:

(i) Conducting topographic survey using Total Stations and soil investigations on the proposed alignment for collecting information necessary for designing civil works.

(ii) Identifying sources of construction material, conducting a detailed soil and material survey for the purpose of pavement design and for ascertaining the location, availability and suitability of road construction material.

(iii) Designing vertical and horizontal curves, cross drainage, pavement, slope and embankment protection works.

(iv) Land Arrangement: The consultant shall prepare plans indicating additional land requirement as per RIDF guidelines.

(v) Providing detailed estimates for according Technical Sanction to the estimate by the designated officer of the Agency and preparing BOQ for Call of Tenders.

3. The final DPR would be as per the requirements of RIDF guidelines and to the satisfaction of the consultant engaged for the purpose. And if any changes are called for in the DPR prepared by the consultant. 

The various activities involved in the preparation of DPR for each road are as under:

1.       Selection of alignment
: The suitability of the existing track as the final 



              alignment is to be examined, and need for   

                                                   avoiding sharp kinks and dwellings is to be 

                                                   explored.


2.     Topographical Survey   :  The topographical survey is to be carried out 

                                                 with total station survey instrument, designing   

                                                  the horizontal curves. A line of levels is run 

                                                  along the centre line and cross-section are to 

                                                  be taken.

3.     Soil Survey                    :   Samples of local soils are to the collected 

                                                  and tests like grain-size analysis, moisture 

                                                  density relationship and CBR are to be 

                                                  carried out immediately in parallel with the              

                                                  Engineering survey.

4.     Material Survey     :  The source of materials for forming the 

                                         embankment, pavement layers and cross-drainage 

                                         structures are to be identified and their leads  

                                         established.

 5.     Hydrological Survey: The sites for additional bridges, if any, are to be 

                                             selected, and hydrological survey to determine  

                                             the discharge and HFL is to be carried out.

6.      Traffic Estimation    :  On existing roads, traffic survey is to be done.

7.      Pavement Design   :   Considering the soil strength, traffic and design 

                                            life, pavement thickness for the existing an/or new 

                                            proposed pavement is to be determined. 

                                            Additionally any major repairs to the existing 

                                            structures are to be designed /recommended. Its 

                                            composition is to be selected after exploring the  

                                             ways to maximize the use of local materials.

8.    Drainage Plan         :      A drainage plan is to be made for the road giving 

                                              a scheme for the effective drainage of water into 

                                              natural channels, supported by levels.

9. Design of cross-drainage : 

      Works

          The type of additional culverts, bridges and 

                                                cause ways, if any, is to be selected and 

                                                design of the various elements like foundations, 

                                                substructure and superstructure is to be done. 

                                                The design of rebuilding/strengthening of the 

                                                existing structures is to be done as and where 

                                                require.

10. Preparation of land 

Plans                         :     Required, in case any land is to be acquired. 

                                        The existing village plans available with the 

                                         revenue authorities are generally used.

11. Preparation of road 

Drawings                    :     Alignment plans, longitudinal sections and 

                                        Cross-Sections are to be prepared.

12. Preparation of drawings

Of C.D. works        :     Drawings of additional/modifications/strengthening 

                                    of culverts, causeways of bridges are to be 

                                    prepared, as the case may be.

13. Selection of specifications  : The specifications for various items of work 

                                                    are to be selected, keeping in view to adopt 

                                                     intermediate technology. 

14. Estimation of quantities

Of items of work                : Detailed quantities of each item of work are to 

                                            be worked out and Bill of Quantities (BOQ) 

                                            along with the specifications for inviting 

                                            tenders are to be prepared and to be 

                                            submitted as required for inviting tenders.

      15. Analysis of Rates        :   The rate for each item of BOQ is to be analysed.

       16. Estimate                    :   The estimated cost for each road is to be worked 

                                                    out. 

17.

Preparation of DPR documents

Tile DPR documents are to be prepared.

The Consultant shall prepare the DPR as per the provisions of the relevant IRC Codes (If Practice and bring out the document along with all data supported by necessary investigation and the

maps/drawings.

3.2

. .

The DPR shall be submitted in three volumes:

.Volume I .       Volume II

Report and Estimation in A4 size. Drawings in A3 size.

   Volume I (Reports and Estimates) shall have all east the following contents:


. .

Chapter


No


1.

2.

4.

Title.

~

Introduction

Alignment Land Acquisition

5.

Geometric Design Standards

. Topographical


Surveys

6.

Soil and Materials Survey

Traffic Survey

7.

8.

Pavement Design and Surfacing Hydrological

Survey

Design of Cross Drainage structures

and Integration of Drainage System Protective Works

Specifications . Estimation of quantities of items


of work

9.

10.

11. 12.

13. 

14. I5.

Analysis of Rates Estimate

Coverage

Name of the work. its status vis-avis Master Plan. Core Network. priority, terrain, geography, climatic conditions

habitations served, Existing Roads'

Existing Roads.

Present and proposed right-of -way. Need for new land. Status of Land Acquisition.

Road\vay width. carriageway. width, shoulders, design speed. horizontal curves, vertical gradient. cross slopes etc.

Surveys carried out.

Borrow Area. Quarry Charts, availability of local materials. test results.

Different types of rural vehicles motorized/non- motorized plying per day.

Type of pavement, thickness design, use of local material, type of surfacing adopted.

Data required for Hydraulic design of additional cross ​Drainage works.

Types of additional culverts, submersible bridges, paved.

dips, High Level Bridges, if any and justification for Selection.

Additional culverts, causeways and bridges and tor modifications, strengthening, major repairs to existing culverts, cause ways and


bridges proposed.
.

. Retaining walls, breast walls, check walls, if any

... .

Choice of technology, specifications adopted.

Detailed quantities of each item of work are to be worked Out and Bill of Quantities (BOQ) and specifications for inviting tenders

are to be prepared. The same to be submitted as required for tendering.

Rates of different items of rural road pavement construction

Provision fo,!' contingencies, Quality Control, Supervision.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

.

Population of the habitation(s) connected. Population (Direct + Indirect) served by the road.

.A drawing (Not to scale) showing the nature of connection and the habitations)

. connected/served by the road.

. Type and condition of the existing road / track /cross drainage work.

Road Land Width (RL W) available both in built up area as well as open area Data from Engineering Surveys’ such alignment, LS and CS.

Processed data of LS &CS.

Geometric design particulars.

Soil Investigation results for the sub grade such as Gradation, OMC, CBR etc. Hydraulic data for the design of additional CD works, if any.

Traffic data of Motorised and Non-motorised vehicles.

Growth rate adopted and projected traffic for the horizon year based on the design life.

Layer wise design of the pavement along with a sketch of dimensional cross section

indicating the Payment Layers Carriageway (CW), Roadway (RW) and Road Land

Width (RL W).
.

Design details of additional CD works/Protection works and associated working 'drawings, if any,

Data for preparation of BOQs.

'Estimation of cost as per standard data analysis and SSRI Analyzed rates.

Provision for road furniture viz. sign boards etc.

Total cost of the up gradation of the road and cost! Km for the same.

Volume II shall have at least the following drawings:

1.

Key Map, showing the State relation to India, District in relation to State, and a district map showing all the Blocks, with the names of each Block marked.

, A Block road map showing the Master Plan and the Core Network and the proposed road.

An Index Map of the road showing the full road to a suitable scale, tope graphical features like rivers, canals, streams, railway lines, villages, market Centers, other rO:1ds

and Legend.

Plan and Longitudinal Sections of the road, showing I Km in each sheet.

Typical cross-sections.

Detailed cross-sections.


~ 1

Drawings of additional culverts, submersible bridge, paved dips and High Level 8ridg~s,

if any giving General Arrangement Drawings (GAD), structural details.

Drawings for modification, strengthening, major repairs existing structure such as roads.


culverts, causeways and bridge proposed
.'

Drawings of protective works like retaining walls, breast walls check walls, drains, if

any.

Miscellaneous Drawings like kilometer stones. Traffic signs.

2.

3.

4. 5

6. 7.

8:'

9.

10.

